# emerald ash borer preparedness plan

Town of Randolph, Vermont

Redstart, Inc.

356 Juniper Chase

Corinth, VT 05039

(802) 439-5252

www.redstartconsulting.com

TAble of Contents

Executive summary	1

about the Emerald Ash Borer (EAB)	1

EAB’s threat	1

Importance of planning and being prepared	2

Pertinent information for the town of randolph	2

History of this plan’s development	2

Tree budget:	4

Tree removal costs:	4

Equipment and training needs:	4

Tree ordinance:	5

INTRODUCTION	5

Purpose of this plan	5

Applicability	6

Administration	6

ash tree inventories	6

2014 10% survey	6

Scope	6

Results	7

2016 Downtown district inventory	9

Scope	9

Results	11

measures to mitigate EAB spread	15

Preventative measures	16

Community education and outreach	16

Preemptive ash tree removal	18

Preemptive ash tree treatment	20

Reactive measures	21

Chain of command	21

Privately owned trees	22

Biological control agents:	23

Recommended management options for the town	23

Tree management and removal plan: Option 1 (ten-year

management plan)	24

Tree management and removal plan: Option 2 (staggered

management plan)	29

Replanting plan	33

Methods for storing, securing, and disposing infested materials	36

Disposal yards and transport of infested materials	36

Disposal contractors	37

stakeholders and resource list	38

Creating a tree ordinance	39

community outreach and education strategy	40

General outreach suggestions	40

EAB detection and response trainings	40

Private landowners	41

Appendices	42

A.	EAB	42

History	42

Identification and lifecycle	44

Infested ash tree ID and symptoms	48

B.	Maps	51

2014 10% ash tree survey	51

2016 DTD ash tree inventory	52

2016 DTD inventoried ash trees by condition	53

C.	2014 and 2016 inventory information	54

2014 Raw data	54

Streets, Sites, Public ROW, number of inventoried streets	55

2016 Inventory notes	56

D.	Instructions for accessing tree data in anr atlas	60

E.	Girdled trap tree program protocol	62

F.	Biosurveillance	64

G.	Vermont first detector program	66

H.	Vermont’s pesticide considerations	68

I.	Orange county certified pesticide applicators	71

J.	K-12 schools heat with woodchips	72

K.	Creating a tree ordinance	73

General overview	73

General steps of creating a tree ordinance, important

information to include	75

Guide for public hearings on tree removals	79

L.	Preemptive ash tree treatment	81

M.	Reactive ash tree treatment: biological control	82

N.	Transport of infested materials	83

O.	Market directories for infested wood products	86

# Executive summary

## about the Emerald ash borer (EAB)

The emerald ash borer (EAB) is an exotic wood boring beetle from Asia that was likely introduced to North America in the 1990’s in ash wood used for shipping pallets and packing materials. The insect targets and kills all native North American Fraxinus (ash) species. EAB was first discovered in Detroit, Michigan and Windsor, Ontario in 2002. Since its discovery, EAB has spread into 21 U.S. states. It has been found in the northeastern U.S. (NY, CT, NH, MA) and two Canadian provinces (Ontario and Quebec). In Asia, EAB’s population is kept in check by predators and pathogens, and co-evolutionary resistance to attacks limits its damage to native trees. Although a few predators exist (e.g., woodpeckers) in North America, native ash trees have no natural resistance. As result, the EAB has killed between 50 and 100 million ash trees in the region. Related costs to U.S. municipalities from EAB could exceed $12 billion over the next ten years. EAB can travel a half a mile per year, with the potential to expand its range of infestation up to several miles per year during adult beetles’ flight period (June-August). Human activities, however, expedite EAB’s spread through shipments of infested nursery stock and firewood. Discovery in Vermont is expected in the very near future.

## Eab’s threat

The arrival of EAB and the sudden death of ash trees will adversely impact the economy of an affected town and its residents’ quality of life. Of note is the public safety hazard caused by dead ash trees following EAB infestations. The death of an ash tree following an EAB infestation is relatively quick, causing risk of personal injury and property damage, and potentially resulting in liability suits. Live, infested ash trees can also threaten public safety, as upper branches often die and fall first. The simultaneous death of multiple trees would compound the problem, potentially causing aesthetic impacts, and significantly reducing a community forests’ ability to regulate surface temperatures, improve air and water quality, store carbon, and increase property value. Substantial short- and long-term municipal financial costs are associated with significant ash tree mortality.

## importance of planning and being prepared

After the EAB is first detected in unprepared communities, the number of dead trees increases rapidly due to the insect’s rapid reproduction and tendency to kill trees quickly. The rapid development of the problem is not only a public safety threat, but also reduces a community’s ability to respond effectively and efficiently because staff, equipment, funding, and contracts would have to be assembled in short notice. This type of unplanned response is more expensive than taking a mitigation approach. Due to associated risks, it costs two to three times more to remove a dead ash tree than a live ash tree. It is also more expensive to chip dead wood. Tree replacement is also a costly endeavor, and when many or all trees are replaced in a tight timeframe, the age and structural diversity of the community forest is reduced, limiting the ecological and economic benefits. As a result of tree canopy loss, for example, stormwater runoff and energy use and costs will increase for the affected community. Planning for an EAB infestation will allow a community to efficiently and effectively reduce the risks, damages, and costs associated with ash tree mortality.

# Pertinent information for the town of randolph

## history of this plan’s development

The Town of Randolph and its Conservation Commission has a long history of natural resource stewardship. In recent years, stewardship efforts have been dedicated to planning for the EAB’s arrival. Through collaboration with Vermont’s Department of Forests, Parks, and Recreation (VT FPR), especially Jay Lackey, the Commission hosted an EAB public awareness workshop in 2014. This workshop informed townspeople about the EAB, its imminent threat, and the pressing need to prepare. It also served as an ash tree identification and EAB detection training. Shortly thereafter, Conservation Commission volunteers and others conducted an ash tree survey, identifying their presence and size (diameter) within the public right-of-way (ROW) of municipally managed streets and within ten feet from the street of residential properties. This random survey represented 10% of the Town’s ash tree population. The survey, which identified over 600 ash trees, reinforced the importance of being prepared for EAB invasion.

In April 2015, the Town of Randolph’s Conservation Commission applied for a Caring for Canopies grant through VT FPR. In July of 2016, the Town received this grant to prepare for EAB’s arrival. As detailed in the aforementioned grant, all associated costs were to be used and outcomes submitted by July 31, 2016. In efforts to meet this deadline and create an effective preparedness plan, the Conservation Commission’s current EAB preparedness project lead, Erica Young, sought consult through Redstart, Inc., a natural resource management consulting firm based in Corinth, Vermont.

After discussing the Commission’s expectations and needs, Redstart, Inc., submitted an EAB Preparedness Plan Proposal for the Conservation Commission’s and Town Selectboard’s approval on January 11, 2016. The first stakeholder meeting with invested Town officials, such as the High Supervisor and Tree Warden, took place on February 10, 2016. The EAB Preparedness Plan Outline, created with input from the Conservation Commission and State specialist, Jay Lackey, was submitted and reviewed at this meeting.

As such, this Plan was created based on the Town of Randolph’s needs with support from the State of Vermont.  It therefore includes information and suggestions specific to the Town’s needs (refer to the Introduction: Purpose of this Plan, for more information).

## Tree budget:

For the fiscal year 2016, the Town has $2,000.00 allocated for tree maintenance, removal, and plantings.

For the fiscal year 2017, the Town has $500.00 allocated for tree maintenance, removal, and plantings.

Tree budgets for fiscal years beyond 2017 have not yet been determined.

## Tree removal costs:

The Town has reported recent tree removal costs of between $250 and $500 per tree. Higher costs in this range were associated with larger-sized trees that required climbing. Based on this information, and for the purpose of this Plan, we estimate an average healthy tree removal cost of $300.00.

The removal of unhealthy or dead trees is estimated to be 50% greater than that of healthy trees, making the estimated cost range of unhealthy or dead tree removals between $375 and $750. Estimated average removal cost of unhealthy or dead trees is $450.00.

## Equipment and training needs:

The Town has reported no current need for tree removal or maintenance equipment or training. If the Town lacks capacity to remove a tree, the Town is willing to contract the tree removal to a private business.

Training and equipment needs are subject to change based on changes in staff and associated levels of expertise, and condition and relevance of current equipment.

The Town is encouraged to host EAB detection and monitoring trainings for interested and relevant employees and residents.

## Tree ordinance:

The Town does not currently have a tree ordinance enacted. It is encouraged to create and enact a tree ordinance detailing healthy and hazardous tree removal procedures within one year of this plan’s approval. Please see “Creating a tree ordinance” in Appendix K for more information.

# INTRODUCTION

## Purpose of this plan

Through the creation of this plan, the Town of Randolph achieved the following:

- Conducted a detailed ash tree inventory within the public ROW of municipally managed streets, public greenspaces (e.g., Randolph Elementary School and Randolph Union High School), and residential properties within the Town’s designated downtown district (DTD),

- Identified a location and requirements of an infested materials disposal yard,

- Established a chain of command to be enacted upon the arrival of the EAB,

- Established an EAB Planning and Response Team, and

- Detailed efforts to mitigate EAB’s spread and provided recommended management options (i.e., tree management, removal, and replanting plan) for the Town.

By implementing this management plan, the Town of Randolph can address the impending problem in a cost effective manner, using best management practices, the most recent scientific findings, and the Town’s roadside tree inventory data to minimize costs and distribute them over a manageable time period (ten years). Taking action also helps lessen the negative social and economic impacts associated with EAB infestations for the Randolph community. The benefits provided by trees include air pollutant filtration, stormwater runoff mitigation, energy conservation, property value enhancement, and carbon dioxide (CO2) sequestration and storage.

This plan is based on the most recent scientific studies and recommendations from key partners and multiple state and federal agencies. Best management practices are subject to change as research continues to be conducted on the EAB. Thus, this Plan is a living document, and updates should be made accordingly.

## APPLICABILITY

This plan applies throughout the Town of Randolph’s municipally managed streets, public greenspaces, and residential properties containing high-risk ash trees. Education efforts will be targeted toward private landowners where an ash tree may pose a safety hazard to adjacent public ROWs, other public properties, and adjacent property owners.

## ADMINISTRATION

The Town Road Foreman through the direction of the Town Selectboard and with educational and inventory assistance from the Town Conservation Commission will be responsible for implementing this program and seeing that program provisions are carried out.

# ash tree inventories

## 2014 10% survey

### Scope:

In 2014, members of the Conservation Commission and resident volunteers conducted an ash tree survey representing approximately 10% of the Town’s ash population. This survey assessed the presence of ash trees and their diameter at breast height (DBH) in inches. Streets included in this survey were randomly selected under the advising of VT FPR’s, Jay Lackey.  Ash trees located within the public ROW of these municipally managed streets were surveyed. Additionally, ash trees located within ten feet from the roadside on private, residential properties were surveyed. This inventory was concentrated within the northeastern region of Town.

See the Inventory Map in Appendix B for reference and further details.

### Results:

A total of 606 ash trees throughout 29 streets were surveyed in 2014. The majority, or 334, of these ash trees were surveyed within town managed public ROWs. Approximately 260 ash trees were surveyed on privately owned properties. Since this was a 10% survey, it is estimated that as of 2014, the Town of Randolph had approximately 6,060 ash trees. The majority of ash trees (90% or 545 trees) surveyed at this time had a diameter between 6 and 18 inches, indicating a relatively young ash tree population (Figure 1).

Figure 1. Diameter distribution of Randolph's ash tree population during the 2014 10% survey. Note that diameter size class is used as proxy for tree age.

Ash trees within public ROW:

With 43 surveyed trees, Hebard Hill Road had the greatest abundance of ash within the Town’s public ROW. In descending order, Davis Road (with 38 ash trees), North Randolph Road (with 28 ash trees), Silloway Road (with 26 ash trees), Ridge Road (with 22 ash trees), and Edson Road (with 22 ash trees) contain the next four greatest concentrations of ash located within the Town’s public ROWs. Of note, Whalen Road (with 13 ash trees) had high concentrations of dead ash, and thus, despite its comparatively smaller ash abundance, should be a priority management street.

The following streets had 0 ash trees surveyed and are thus of low management priority: Windover Road, Hargrace Drive, Kingsbury Road, Salt Box Road, and Furnace Road. Dugout Road and South Randolph Road only had 1 surveyed ash tree each.

Ash trees within private properties:

With 46 trees, Hebard Hill Road also had the greatest concentrations of privately owned ash trees. Ridge Road (with 25 ash trees), Edson Road (with 23 ash trees), Silloway Road (with 20 ash trees), and Howard Hill Road (with 19 ash trees) contain the next four greatest concentration of ash within residential properties. Since Hebard Hill Road, Ridge Road, Silloway Road, and Edson Road have the greatest abundance of ash within both the public ROW and private land, they have been identified as high priority management streets.

The following streets had 0 residential ash trees identified during the 2014 survey, and are thus of low residential management priority: Kingsbury Road, Furnace Road, South Randolph Road, Clay Wight Road, Bedor Road, Rodgers Road, and Hollyhock Hill Road. Rogers Road and Hollyhock Hill Road do, however, contain significant counts of ash trees within the public ROW (9 and 15 trees, respectively).

See the Inventory Raw Data in Appendix C and Inventory Map in Appendix B for reference and further information.

## 2016 Downtown district inventory

### Scope:

As per request of the Town’s Conservation Commission, Redstart, Inc. and student volunteers from Randolph Technical Career Center (RTCC) Environmental Resource Management class instructed by Conservation Commission member, Gerry Reymore, conducted an additional ash tree inventory concentrated within Randolph’s DTD. There were multiple goals of this inventory:

- Expand the scope of 2014 inventory to the highly-populated, and densely traveled DTD,

- Collect pertinent, and comparatively more data than was collected in 2014 on ash trees within the DTD,

- Link said data to a map-based inventory system where the exact location of ash trees can be cataloged and accessed publically on ANR’s Atlas,

- Consider the presence of priority ash trees, valuable for the Town to protect from EAB infestation and preemptive removal,

- Identify vacant land area within the public ROW suitable for future tree plantings, and

- Promote community education and outreach through trainings and inventory efforts.

The data collected during the 2016 ash tree inventory includes:

- Tree condition: good, fair, poor, or dead (see Appendix C for methods of assessing condition),

- Species,

- DBH class (inches),

- Location (i.e., street or greenspace name and XY coordinates of tree),

- Nearest address,

- If located within public ROW or on residential property,

- If inventoried tree is priority for preservation,

- If inventoried tree is hazardous,

- Presence or absence of the following EAB infestation indicators:

  - crown dieback,

  - woodpecker holes,

  - exit holes,

  - epicormic branching,

- Vacant strips of land located within public ROW suitable for future tree plantings.

This inventory included 25 streets and 3 public greenspaces (Randolph Elementary School, Randolph Union High School, and Randolph Recreation Center). Streets included in this survey were strategically selected under the advising of the Conservation Commission’s Erica Young.  Ash trees located within the public ROW of these municipally managed streets were inventoried. Additionally, ash trees located within ten feet from the roadside on private, residential properties were inventoried. Unlike the 2014 ash tree survey, the 2016 inventory was map based and was conducted with field iPads, using the free application “Collector” by ArcGIS. The data collected is linked to the VT ANR Atlas online mapping tool. All inventory data collected on ash trees in Randolph will be available for viewing on the ANR Atlas tool in perpetuity. Please see instructions on how to access ANR’s Atlas in Appendix D.

### Results:

A total of 88 ash trees throughout 25 streets and 3 greenspaces were inventoried. The majority, or 76, of these ash trees were surveyed within town managed public ROWs or greenspaces. Approximately 12 ash trees were surveyed on privately owned properties. 27 potential tree planting locations were identified on public land during the inventory.

Ash tree health:

77% (68) of Randolph’s DTD’s inventoried trees are assessed as being in “Good” condition. Of the remaining trees, 9 (10%) are considered to be in “Fair” condition, 11 (13%) are in “Poor” condition, and 0 are “Dead” (Figure 2). Prince Street has the highest concentration ash trees assessed in poor and fair condition. Appendix B includes a map detailing the location of inventoried trees by condition.

Figure 2. Condition class distribution of inventoried ash trees in Randolph's DTD.

In conducting the inventory, Redstart, Inc. staff and RTCC volunteers flagged 29 ash trees (33%) as in need of monitoring.  These trees should be reassessed by a Certified Arborist, the Randolph Tree Warden, or another qualified individual in a timely matter.  Trees flagged as in need of monitoring expressed one or more of the following conditions:

- The tree has a defect affecting >40% of the tree,

- The tree poses a hazard to people/infrastructure/cars,

- The tree is growing into utility wires,

- The tree is in poor condition, or

- The tree shows evidence of a sign or symptom of infestation by the EAB.

During the inventory 32 ash trees (36%) were noted as interfering with utility wires or public infrastructure.

Most assessed EAB infestation indicators were noted on DTD ash trees. 21 trees (24%) showed signs of crown dieback, 1 tree (1%) had woodpecker holes, and 20 trees (23%) had epicormic branching. Zero inventoried trees had exit holes (Figure 3).

Figure 3. Number of inventoried ash trees exhibiting signs of EAB infestation.

Ash tree structure:

In descending order by percent size class, the diameter distribution represented by Randolph’s DTD’s inventoried trees is:  41% (36 trees) at 3-6”, 39% (34 trees) at 6-12”, 9% (8 trees) at 12-18”, 6% (5 trees) at 0-3”, 5% (4 trees) at 18-24”, and 1% (1 tree) at 24-30”. Zero trees were inventoried in the 30-36”, 36-42”, or 42+” diameter classes (Figure 4). Thus, approximately 94% of inventoried public trees are between 0 and 18 inches, indicating a relatively young ash tree population in Randolph’s DTD.

Figure 4. Diameter distribution of Randolph's DTD ash tree population. Note that diameter size class is used as proxy for tree age.

27 potential tree planting locations or strips were identified within the public ROW or public greenspaces (recorded as “Vacant”). Appendix C breaks down these locations by street/site. Of the inventoried streets and sites, Pearl Street offers the most vacant spots (6) for tree planting. Additional consultation of these sites is necessary to plant a tree of appropriate size and species.

At the time of the inventory, Prince Street had the greatest concentrations of public ash trees (19 trees). Although most of these trees are of small diameters, many lean towards the road or parking area. North Main St (Rt. 12) had the greatest amount of private ash trees (7 trees) during this inventory. Church Street had the second highest concentrations of public ash trees (9 trees), which were mostly located near the South Main Street access, and private ash trees (4 trees).

Of the inventoried public greenspaces, Randolph Elementary School had the greatest amount (23) of ash trees. Some of these trees are located out of public’s harm, but approximately 9, were planted along a green strip in the parking lot. A cluster of ash trees was also located on the slope in the school’s back yard. 11 ash trees were inventoried in Randolph Union High School’s grounds. Some of these are in poor condition and lean towards the parking lot.

Priority and hazardous ash trees:

Zero ash trees were assessed as being a priority for preemptive treatment  (see below) within Randolph’s DTD.

Zero ash trees were assessed as being an immediate hazard within Randolph’s DTD. However, trees assessed as being in “poor” or “fair” condition have a high likelihood of posing public safety threats, and thus, should be treated as hazardous.

# measures to mitigate EAB spread

Two general categories of EAB management exist: preventative and reactive measures (Table 1). Preventative measures involve implementing management actions prior to the EAB’s arrival. They include community education and outreach, preemptive ash tree removals, and insecticide applications on priority trees. Preventative measures will likely significantly reduce economical, social, and ecological strains placed on the Town of Randolph upon the EAB’s arrival.

Reactive measures refer to management efforts implemented after the EAB’s arrival. They usually entail removing dead or EAB infested trees. A reactive measure may also include applying insecticide treatment in a valued tree before it shows signs of decline.

Table 1. Pros and cons of different management approaches

| Mgmt. Approach | Pros | Cons |
| --- | --- | --- |
| Preemptive removal | - Spread removal costs over longer time frame - Reduce risk of managing many dead and hazardous trees at one time - Can immediately begin replanting/recovery - Flexibility in organizing removals and routine work schedules - Ability to utilize ash wood products for firewood without quarantine restrictions | - Immediate impacts to tree canopy and associated benefits - Removal would require public hearing, and removals may not publically acceptable - Doesn’t account that research may find an effective control |
| Reactive Removal | - Delayed impacts to tree canopy and associated benefits - Avoid potential negative public perception of removing healthy trees - Delay budgetary impacts until after EAB arrival - Further EAB research may offer effective control, minimizing need for removal | - Budget impacts will likely be severe - Difficult to schedule the removal of many hazardous trees within a short time period - Increased public safety risks - Quarantine restrictions limit movement of ash wood products - Replanting funds likely unavailable due to extreme removal costs |

## PREVENTATIVE measures

### Community education and outreach

Early detection is critical to limiting and slowing EAB’s spread. The timing of certain management options is optimal when the EAB is within 5 to 10 miles of a community. Monitoring host trees ensures detection. Although state and federal agencies conduct monitoring surveys, volunteer townspeople are vital to Vermont’s monitoring efforts.

In collaboration with the USDA Animal and Plant Health Inspection Service (APHIS), The Vermont Agency of Agriculture uses purple prism traps to survey the entire state. This method of detection is effective over large spatial scales, but costly for town implementation. Town’s are therefore encouraged to:

- Create detection (i.e., trap) trees by girdling host trees located at high-risk points of introduction or where infestation is suspected. Girdling interrupts the ability of a tree to transport carbohydrates, which increases stress over the summer months. As stress increases, chemicals emitted from the foliage, bark, or wood of the tree change. EAB beetles detect and prefer these changes. Girdling can take about 3 years to kill a tree, so proper maintenance and monitoring should take place to reduce associated public safety risks, and a scheduled removal of trap trees should be in place. See appendix E for more information on girdling trap trees.

- Conduct biosurveillance by observing Cerceris fumipennis, a native wasp that predates the EAB. Female wasps provision their nests with metallic wood-boring beetles, such as the EAB, that they collect in trees near their nest sites. If the EAB nears the wasp’s neighborhood, she will collect it. Interested volunteers can be trained to become a Wasp Watcher. See Appendix F for more information regarding biosurveillance.

- Reduce risk of spread by educating townspeople in artificial (i.e., human-induced) movement of the EAB. The primary means of the EAB’s artificial movement is through the human purchasing and transportation of ash nursery stock, sawlogs, and firewood. Aforementioned survey activities and trap trees can therefore be concentrated in areas where these products may be transported. Examples for each category include:

  - Nursery stocks: nurseries, newly landscaped public, commercial, or residential areas

  - Sawlogs: sawmills, pallet operations, other wood utilization firms

  - Firewood: campgrounds, recreational lakes, cottage communities

Detection, and thus proper mitigation management practices, relies heavily on community education and outreach. Not only do townspeople need to know of the EAB and its imminent threats, they need to know how to identify ash trees, what symptoms to look for, and who to call upon detection. Interested volunteers should take relevant training courses in becoming a First Detector through Vermont’s First Detectors Program (See Appendix G for more information regarding the Program). Similarly, it is imperative for all Vermonters to understand their role in spreading the EAB, and how to reduce such risk (e.g., buy local firewood). The possibilities for outreach are endless, but success is ensured when multiple outlets of information sharing are utilized (See ‘Community Outreach and Education Strategy’ for outreach recommendations).

### Preemptive ash tree removal

Preemptive tree removal is thought by many to be the most effective way of reducing EAB’s impact on communities. This management tactic is currently only recommended for host trees that would cause public safety hazards if infested. It is therefore not encouraged to preemptively remove host trees in forested woodlots (e.g., town forests). Instead, municipal (i.e., street) host trees and private/residential trees located within a tree length away of a public road, sidewalk, or greenspace should be prioritized for preemptive removals.

Of preemptive host tree removals’ benefits (Table 1), the most enticing is often the associated reduced budgetary restraints on a community. Strategically scheduling preemptive ash tree removals not only allocates the Town’s tree budget over a longer period of time, reducing financial burden, but also ensures the Town spends less money overall on tree removal costs. Scheduling preemptive ash tree removals also provides the Town with time to inform residents and landowners of removal plans, to find the best suited and most affordable tree removal company (should the tree’s removal be contracted out), and to immediately begin and schedule the replanting process. Immediate replanting ensures the Town will not lose the many associated ecological (e.g., water quality improvement), economical (e.g., energy reduction costs), and cultural (e.g., aesthetics) benefits trees provide with the loss of host trees. The preemptive removals of host trees should be done strategically, by prioritizing removal based on:

- Species: green ash is most preferred by EAB, followed by black ash, white ash, and blue ash.

- Location: EAB is most likely to infest an open-grown ash tree in sunny locations. This is typically the growing pattern of most street and residential trees. Preemptive removals can therefore be prioritized based on the population density and/or amount of street traffic, with densely populated, frequently traveled streets and sidewalks taking precedence. It may also be wise to prioritize removals of host trees in school parking lots, playgrounds, town greens, and cemeteries.

- Stress: EAB prefers and often lays more eggs on stressed ash trees. Stress can result from mechanical injury, adverse weather, poor soil conditions, or disease. Stressed ash trees are often located alongside streets, parking lot islands, and sidewalk pits. Woodpecker holes are a good indicator of stress and possibly EAB infestation.

Preemptive removal of public ash trees:

Vermont’s Tree Statute requires a public hearing be conducted for the removal of each municipally owned healthy tree. This has the potential to delay or negate the removal process, but can provide opportunity for community education and outreach.

If public support for a specific tree removal lacks, consider deeming the tree as a priority tree and applying preemptive treatment.

Preemptive removal of private ash trees:

Should a healthy (i.e., non infested or non hazardous) private tree be preemptively removed, permission will be needed from the resident, unless stated otherwise in the approved Tree Ordinance.

Unless stated otherwise in the approved Tree Ordinance, the landowner is entitled to keep the wood should they want it.

Unless stated otherwise in the approved Tree Ordinance, the Town is responsible for associated private tree removal costs.

### Preemptive ash tree treatment

Preemptive ash tree treatment through chemical control is used to preserve trees at risk of infestation. Due to associated costs, time, skilled labor, and often negative public perception of chemical control, preemptive treatment is commonly only applied to select host trees. Healthy, properly located, large-canopy trees provide the most environmental, social, and economic benefits to a community. Priority trees are valuable to preserve from EAB infestation for as long as possible. Preemptive ash tree treatment is therefore recommended for limited, strategic application, but no trees in Randolph have yet been prioritized for treatment.

Should the Town deem any ash trees as a priority for treatment, refer to Appendix L for specific options and associated costs.

## reactive measures

### Chain of command

The following Chain of Command (Table 3) has been established with guidance and approval from the Town’s Conservation Commission. This Chain of Command is to be implemented as soon as the EAB has been detected in Town. It is the Town’s responsibility to inform residents who and how to contact the first in command upon detection (See Community outreach and education strategy).

Should individuals included in Table 3 retire from their current standing positions, it is their responsibility to inform their successors of their responsibilities, update the Chain of Command on record and inform others in the Chain of said changes, and inform residents and stakeholders accordingly.

Table 2. Chain of Command to be enacted immediately following report of detection.

| Order of Command | Name | Title | Responsibility/ies | Contact |
| --- | --- | --- | --- | --- |
| 1 | Jay Lackey | Forestry Specialist, VT FPR | A. Notify federal officials (potentially Agency of Agriculture) B. Arrange confirmation C. Once confirmed, contact 2nd in Command | Phone: 802-476-0178 Email: jay.lackey@vermont.gov |
| 2 | Sid McClam, soon to change | Chair, Conservation Commission First to be notified. | Forward info to Commission and point person | Phone: N/A Email: RCC@randolphvt.org |
| 3 | Erica Young | Project Lead, Conservation Commission | Point person. A. Contact Tree Warden B. Contact Town Manager. C. Provide both with Preparedness Plan | Phone: 802-728-3154 Email: ericayoungvt@gmail.com |
| 4 | Rob Runnals | Tree Warden, Highway Supervisor | A. Re-familiarize with Preparedness Plan. B. Inform and forward plan to supervisor, Facilities and Highway Operations Manager | Phone: 802-249-5758 Email: N/A |
| 5 | Mel Adams | Town Manager | A. Inform VT FPR contact to seek confirmation B. Schedule Selectboard meeting ASAP, to review and enact Plan | Phone: 802-728-5433 Email: manager@randolphvt.org |

### Privately owned trees

Public outreach informing residents of the potential removals of private trees must be conducted in a timely manner.

The Town’s Tree Ordinance should include clauses on proper procedure of private tree removal.

If the removed tree is infested, the Town is responsible for transporting and storing the wood in the designated infested materials disposal yard.

### Biological control agents:

Biological control is a long-term management strategy accepted throughout the world for the sustained control of invasive insects.  This approach is used for non-native species that 1) have been established for more than 5 years, 2) cannot be eradicated and 3) cause significant ecological or economic damage.  Permits for release of highly host-specific natural enemies or “biocontrol agents” may be granted by USDA APHIS Plant Protection and Quarantine department (APHIS PPQ) after completion of extensive research on the biology of both the host and its natural enemies in the U.S. and in the country of origin, risk benefit analyses, public comment, and state concurrence. Please see Appendix M for more information on biological control agents.

## recommended management options for the town

This plan suggests the Town of Randolph combine both preventative and reactive measures in its EAB management efforts. It is recommended that the Town prioritize the employment of preemptive ash tree removals on both public and private land. No priority trees have been identified to date, so it is not required for the Town to employ preemptive ash tree treatment at this time.  The Town of Randolph is encouraged to employ management detailed below in ‘Option 1’.

The first step of this Plan is for the Town Tree Warden to establish at least three trap ash trees to girdle immediately. Since this can be accomplished with little to no cost to the Town, it is recommended for this task to be complete by early June 2016. Jay Lackey, of VT FPR, can provide guidance on girdling and can lend a drawknife.

The Town will not be able to conduct preemptive removals, and therefore properly prepare of the EAB, until a Tree Ordinance is created and approved by the Selectboard. Thus, the second step of this Plan is for the Conservation Commission to work with the Selectboard to develop and adopt a Tree Ordinance within one year of the Preparedness Plan’s approval. An approximate completion date for this vital task is May 15, 2017.

Since the Town’s Tree Budget for the 2017 fiscal year is limited to $500.00, and no tree budget has yet been established for following years, three tree management and removal options, with varied levels of budgetary requirements are outlined below. The Town can therefore make an informed decision on which management approach best accommodates their capacity. The management options are presented in order of recommendation. Thus, implementing ‘Option 1’ ensures more effective preparation than implementing ‘Option 3’.

### Tree management and removal plan: Option 1 (ten-year management plan):

Since research indicates EAB prefers stressed host trees, the Town should prioritize the immediate preemptive removal of stressed ash trees. Since dead trees provide significantly more public safety risks, identified dead ash trees should also be prioritized for removal. The condition of ash trees were only assessed in the 2016 DTD inventory, thus this removal prioritization can only be applied to this region of Town. It was, however, noted in the 2014 10% ash survey that Whalen Road (with 13 ash trees) has high concentrations of dead ash trees. Hebard Hill Road, Ridge Road, Silloway Road, and Edson Road have the greatest concentration of ash trees in both the public ROW and on private land. These streets should therefore also be considered a high management priority for preemptive ash tree removals.

Management in DTD:

First Priority:

- Immediately begin outreach with Stewart Properties, the owner and manager of Randolph House, located at 65 North Main Street. The company has been contacted by Redstart, Inc., and has acknowledged their responsibility for ash tree removals and maintenance. Several of their privately owned ash trees border North Main Street’s sidewalk. The removal of these trees should therefore be a priority due to associated public safety risks, and the property owner’s willingness to address the problem at their own cost. See outreach and education plan for more information.

- Preemptive removal of 20 ash trees inventoried as in either ‘fair’ or ‘poor’ condition, most of which are located within the Public ROW of Prince Street. Begin with removing 11 ‘poor’ trees, then can remove 9 ‘fair’ trees.

  - Note: some ash trees assessed as being in either ‘fair’ or ‘poor’ condition also meet other removal prioritization criteria (e.g., utility line interference) noted below. To reduce redundancy and promote accuracy, the number of ash trees reported for prioritized removals take this into account, so they do not necessarily represent the total number of ash inventoried with that criterion, but instead the total number of ash trees meeting that criterion that were not assessed as being in ‘fair’ or ‘poor’ condition.

  - By power company regulations, hazard trees in the vicinity (10’ radius) of power lines can only be removed by power company arborists. 9 of the 20 trees assessed as in ‘fair’ or ‘poor’ condition interfere with utility lines. Their condition deems them hazardous, so the Town is encouraged to utilize this regulation to reduce tree removal costs.

- Preemptive removal of additional 23 ash trees noted as interfering with utility wires or public infrastructure.

- Preemptive removal of 20 ash trees with evidence of the following stress and infestation indicators: crown dieback (3) and epicormic branching (17). Note these suggested removal numbers assume the 23 (5 of which also exhibited signs of crown dieback) trees with utility interference will be removed.

Second Priority:

- Preemptive removal of 10 ash trees at Randolph Elementary School (ES). Note this suggested removal number assumes the 17 (12 of which are located at ES) ash trees with epicormic branching will be removed. Concentrate removals in the parking lot green strip and back yard. All of these trees are relatively young (small diameters) and are therefore less costly to preemptively remove. This can serve as an opportunity for outreach and education.

- Preemptive removal of 3 ash trees surrounding the parking lots of Randolph Union High School (UHS) and RTCC. Note this suggested number assumes the 17 (4 of which are located at UHS/RTCC) ash trees with epicormic branching will be removed.

Management in northeastern region:

First Priority:

- Remove 10 dead ash trees surveyed on Whalen Road. The exact number of dead trees was not reported in the 2014 survey, so we are estimating that 10 of 19 ash trees on Whalen Road are dead and should be removed.

Second Priority:

- Preemptive removal of 60% or 136 of ash trees located within the Public ROW and on private land on Hebard Hill Road, Ridge Road, Silloway Road, and Edson Road (227 total). This will reduce the high concentrations of ash on these streets and the likelihood of rapid EAB spread upon its arrival.

The first and second priority recommended ash tree removals within the DTD and northeastern regions of Town (Table 4) should be completed within 11 years of this plan’s approval, and 10 years of the Town’s enacted tree ordinance, giving an approximate completion date of May 15, 2027. Note that although replanting is not required, it is encouraged to occur at time of, or soonest appropriate season following these tree removals (see replanting plan for further information).

The ten-year time frame considers the possibility that research may find an effective control for the EAB, and the negative impact that tree removal will have on the overall tree canopy, and public perception. This plan also provides the ability to use the ash wood for local products before a possible quarantine limits movement of the wood, which can help offset removal and replanting costs.

Table 3. Option 1, ten-year tree removal plan

| Region | Total # Removed | Avg. Removed/yr | Reason of removal | Tree Locations | Est. Avg. cost/ tree | Total cost over 10 yrs | Est. Avg. cost/yr |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DTD | 76 | 8 | ‘Fair’ or ‘Poor’ health condition | Prince St USH/RTCC, ES Church St N. Main St Forest St Park St | $450 | $450 x 20 = $9,000 | $900 |
|  |  |  | Utility wire | Church St Franklin St N. Main St S. Main St Prince St School St | $300 | $300 x 23 = $6,900 | $690 |
|  |  |  | Crown dieback, epicormic branching | Forest St Rec. Center, ES, USH/RTCC N. Main St | $300 | $300 x 20 = $6,000 | $600 |
|  |  |  | Location | ES, UHS/RTCC | $300 | $300 x 13 = $3,000 | $300 |
| Northea-stern | 146 | 15 | Dead/ Hazard trees | Whalen Road | $450 | $450 x 10 = $4,500 | $450 |
|  |  |  | Abundance/density | Ridge Rd, Edson Rd, Hebard Hill, Silloway Rd | $300 | $300 x 136 = $40,800 | $4,080 |
| Total | 222 | 23 | N/A | N/A | N/A | $70,200 | $7,020 |

Thus, Option 1’s total associated tree removal costs equates to $70,200, or $7,020 a year, which is which is an approximate average $316/tree over the ten year management period or $31.60/tree a year for ten years.

Within the DTD, this management plan prioritizes ash tree removal based on their inventoried condition, interference with utility wires, signs of stress, and location. Implementing this management plan would remove approximately 76% of ash trees inventoried within the DTD.

Within the northeastern region of Randolph, this management plan prioritizes ash tree removal based on their pubic safety risk (i.e., dead and hazardous) and high density in concentrated areas. Implementing this management plan would reduce the most abundant ash populations by 60%, and will reduce the northeastern region’s overall inventoried ash tree population by about 37%. Since this inventory represents approximately 10% of Randolph’s ash tree population (including the DTD), implementing this management plan would reduce Randolph’s estimated total ash population of 6,060 trees by 3.7%.

It is difficult to further prioritize preemptive removals in the northeastern region without more specific inventory data being collected. Table 5 outlines additional costs associated with removing greater percentages of the northeastern region’s inventoried ash tree population, should the Town so desire. This assumes the removal of healthy trees.

Table 4. Average tree removal costs associated with greater percent ash tree removals within the northeastern region of Town.

| Region | % ash tree reduction | # of trees to remove | Total cost over 10 yrs | Total cost/year |
| --- | --- | --- | --- | --- |
| Northeastern | 50 | 303 | 303 x $300 = $90,9000 | $9,090 |
| Northeastern | 70 | 424 | 424 x $300 = $127,260 | $12,726 |
| Northeastern | 80 | 485 | 484 x $300 = $145,440 | $14,544 |
| Northeastern | 90 | 545 | 545 x $300 = $163,620 | $16,362 |
| Northeastern | 100 | 606 | 606 x $300 = $181,800 | $18,180 |

### Tree management and removal plan: Option 2 (staggered management plan):

Management in DTD:

Stage 1: To be completed within 11 years of this plan’s approval, and 10 years of the Town’s enacted tree ordinance, giving an approximate completion date of May 15, 2027.

Within ten years, preemptively remove about 50% (44 trees) of the inventoried ash tree population, including:

- 20 ash trees inventoried as in either ‘fair’ or ‘poor’ condition, most of which are located within the Public ROW of Prince Street. Begin with removing 11 ‘poor’ trees, then can remove 9 ‘fair’ trees.

- 23 ash trees noted as interfering with utility wires or public infrastructure.

Stage 2: To be completed within 16 years of this plan’s approval, and 15 years of the Town’s enacted tree ordinance, giving an approximate completion date of May 15, 2032.

- Remove a minimum of 17 ash trees at Randolph Elementary School (ES). This number is determined by prioritizing removals in the parking lot green strip and back yard. All of these trees are currently relatively young (small diameters), but can significantly increase in diameter within 15 years. This can serve as an opportunity for outreach and education.

- Remove 7 ash trees at RTCC/UHS, which were inventoried as in ‘good’ condition. Epicormic branching was noted on four of these trees.

- Remove 16 ash trees with evidence of the following stress and infestation indicators: crown dieback (3) and epicormic branching (13). Note these suggested removal numbers assume the 23 (5 of which also exhibited signs of crown dieback) trees with utility interference, and 7 ash trees at RTCC/UHS (4 of which have epicormic branching) are removed.

Management in northeastern region:

Stage 1: To be completed within 11 years of this plan’s approval, and 10 years of the Town’s enacted tree ordinance, giving an approximate completion date of May 15, 2027.

- Remove 16 dead ash trees surveyed on Whalen Road and Chelsea Mountain Road (across from house number 3222). The exact number of dead trees was not reported in the 2014 survey, so we are estimating that 10 of 19 ash trees on Whalen Road, and 6 out of 12 surveyed trees on Chelsea Mountain Road are dead and should be removed.

- Remove 30%, or 68 of ash trees located within the Public ROW and on private land on Hebard Hill Road, Ridge Road, Silloway Road, and Edson Road (227 total). This will reduce the high concentrations of ash on these streets and the likelihood of rapid EAB spread upon its arrival.

Stage 2: To be completed within 16 years of this plan’s approval, and 15 years of the Town’s enacted tree ordinance, giving an approximate completion date of May 15, 2032.

- Remove an additional 15%, or 91 of inventoried ash trees in this area (606 total). Selection of removed trees can be based on the Town Tree Warden’s or a Certified Arborist’s perspective.

Table 5. Option 2. Phase 1 (ten-year) and Phase 2 (15-year) tree removal plan

| Region | Total # Removed | Avg. Removed/yr | Reason of removal |  | Tree Locations | Est. Avg. cost/ tree | Total cost | Est. Avg. cost/yr |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Within 10 years of plan |  |  |  |  |  |  |  |  |
| DTD | 43 | 4.3 | ‘Fair’ or ‘Poor’ health condition |  | Prince St USH/RTCC, ES Church St N. Main St Forest St Park St | $450 | $450 x 20 = $9,000 | $900 |
|  |  |  | Utility wire |  | Church St Franklin St N. Main St S. Main St Prince St School St | $300 | $300 x 23 = $6,900 | $690 |
| Northeastern | 84 | 8.4 | Dead/ Hazardous trees |  | Whalen Rd, Chelsea Mtn. Rd. | $450 | $450 x 16 = $7,200 | $720 |
|  |  |  | Abundance/density |  | Ridge Rd, Edson Rd, Hebard Hill, Silloway Rd | $300 | $300 x 68 = $20,400 | $2,040 |
| Total | 127 | 13 | N/A |  | N/A | N/A | $43,500 | $4,350 |
| Within 15 years of plan |  |  |  |  |  |  |  |  |
| DTD | 40 | 3 | Crown dieback, epicormic branching |  | Forest St Rec. Center, ES, USH/RTCC N. Main St | $300 | $300 x 16 = $4,800 | $320 |
|  |  |  | Location |  | ES, UHS/RTCC | $300 | $300 x 24 = $7,200 | $480 |
| Northea-stern | 91 | 21 | Population reduction |  | Region of 2014 survey | $300 | $300 x 91 = $27,300 | $1,820 |
| Total | 131 | 24 | N/A |  | N/A | N/A | $39,300 | $2,620 |
| Total | 258 | 37 | N/A | N/A |  | N/A | $82,800 | $6,970 |

Option 2 spreads certain management activities over a ten-year period, and other management activities over a 15-year period. It is up to the Town to decide how to allocate associated costs for the 15-year management plan. The Town can choose to overlap these costs with the ten-year plan (i.e., phase 1), or the Town can choose to save the costs until after phase 1 has been implemented, leaving five years to implement phase 2. Note, Table 6 calculated Phase 2 costs over a 15-year period.

Total associated tree removal costs for Phase 1 equates to $43,500, or $4,350 a year, which is which is an approximate average of $343/tree over the ten year management period or $34.25/tree a year for ten years.

Total associated tree removal costs for Phase 2 equates to $39,300, or $2,620 a year, which is an approximate average of $300/tree over the 15-year management period or $20/tree a year for fifteen years. Or, should the Town choose to allocate these costs after Phase 1 has been implemented, it would cost $7,860 a year, which is an approximate average of $60/tree over the five-year management period or $12/tree a year for five years.

Tree management and removal plan: Option 3 (no management):

No preemptive tree removals or management. The Town is, however, responsible for conducting community outreach and education on the EAB, its threat, the establishment of the Town tree ordinance, and potential future ash tree management or removals (either preemptive or reactive). It is especially important to inform homeowners of the potential removal of their residential ash trees.

- Associated costs within 10 years: $0.00, unless the EAB arrives.

- Associated costs once infested, assuming removal of all inventoried trees, based off an estimated removal cost of $450: $312,300.00

- Associated costs once infested, assuming removal of the Town’s estimated ash tree population (~6,060 trees), based off an estimated removal cost of $450: $2,727,000.00

### Replanting plan

A crucial aspect of this Plan is replanting. Without replanting, the loss of canopy cover as a result of Randolph’s recommended preemptive ash tree removals, or required reactive infested ash tree removals, will have detrimental effects on the community. Unless otherwise stated in the Town’s Tree Ordinance, the Town is not required to replace removed roadside trees.

Ideally, an inventory would be conducted to assess the current genera and species diversity of Randolph’s community forest prior to selecting tree species to replant. This information would best inform what species to plant. An important best management practice in community forestry is to maintain a diverse range of species. It is recommended that communities work towards a goal of no more than 20% representation of a single genus (for example, Acer) in a tree population and no more than 10% of one species (for example, Acer saccharinum). Resistance to disease and insect infestation is one of the many reasons that diversity of public trees is of paramount concern.  A more diverse forest is more resistant to environmental stressors, and can therefore remain healthy and resilient in the face of change. Furthermore, by maintaining greater diversity a community can prevent a rapid loss of canopy due to insect and disease issues. Since Randolph’s community forest diversity is currently unknown, it is vital the Town replant a diverse mix of native genera and species that are well suited for urban environments and roadside settings.

To view Vermont’s Tree Selection Guide, or Recommended Urban Trees, visit Vermont’s Urban and Community Forestry Program’s website at: http://www.vtcommunityforestry.org/resources/tree-selection

It is recommended to plant native tree species with a 1.25-1.50 inch DBH.

Phase 1 of Replanting Plan:

- During Fiscal Year 2016, prior to initiating preemptive tree removals, the Town should allocate its $2,000 tree budget towards planting new trees within the 27 vacant locations identified within Randolph’s DTD (Appendix C).  Additional consultation of these sites is necessary to plant a tree of appropriate size and species.

- With an estimated tree planting/replacement cost of $259.50/tree (at 1.25-1.5” DBH, including materials and labor), the Town can afford to plant approximately 8 trees in 2016.

- Of the inventoried DTD streets and sites, Pearl Street offers the most vacant spots (6) for tree planting. Park Street and Randolph Ave offer the second greatest amount of vacant spots (4 each) for tree planting. Weston Street (3), Dudley Street (2), Prince Street (2), Randolph UHS (2), Church Street (1), and Hale Street (1) also have suitable tree planting locations within Randolph’s DTD.

- The Town is then responsible for maintenance and care of these trees, including, but not limited to: watering, pruning, mulching, and/or mulch removal.

Phase 2 of Replanting Plan:

- Phase 2 encourages the Town to replace all removed public ash trees at or shortly after (at time of appropriate planting season) their removal. They do not need to be replaced in the same location.

- The Town is required to manage these new trees for longevity. This requires removing stakes and mulch once they have become well established, and pruning when required.

- Should the Town implement Option 1 of the proposed Tree Removal Plan, total estimated replacement costs over the ten-year management plan would be approximately $57,609, or $5,968.50 a year for ten years.

- Should the Town implement Option 2 of the proposed Tree Removal Plan: total estimated replacement costs of Phase 1 (over a ten-years) would be approximately $32,957, or approximately $3,373.50 a year for ten years. Costs for replacing trees after implementing Phase 2 of Option 2 will vary based on whether the Town decides to remove and replace trees within five or 15 years.

The following nurseries may be useful resources for buying replacement trees:

| Company name | Location | Contact |
| --- | --- | --- |
| Northern Nursery | White River Junction, VT | 802-295-2117 |
| E.C. Browns’ Nursery | Thetford Center, VT | 802-785-2167 |

# Methods for storing, securing, and disposing infested materials

One aspect of reducing the spread of forest pests is properly disposing of or utilizing the wood, brush, and stump grindings generated by the removal of infested trees.  Collaborating with adjacent towns on wood disposal areas, chipping equipment, tree care crews, and utilization of ash materials (e.g., chip marketing) will save staff time and resources. Randolph must consider how to best utilize the wood to minimize environmental impact, offset disposal costs, or even create a value-added product.

## Disposal yards and transport of infested materials

Disposal yards provide an effective and secure way to collect infested wood from public and private land at one accessible location where it can be sorted, processed, and merchandised. The yards serve as temporary or emergency storage sites when infested trees are removed. They allow municipalities, tree service companies, utilities and individuals to drop off cut material for processing and disposal in a manner that prevents artificial spread of EAB. These yards can play a regulatory role enabling state and federal officials to contain affected material and inspect finished products efficiently before being shipped out of a quarantined area, should the Town choose to do so.

There is currently one suitable location for a disposal yard in the Town of Randolph’s Transfer Station:

Location: 250 Landfill Road

Hours of Operation: Wednesday and Friday, 8:00 am – 3:00 pm,

and Saturday, 8:00 am – 1:00 pm.

Contact name and Number: Casella Waste Management 802-	223-7045, or 802-728-6737

This is a multifunctional transfer station, so its use as an infested wood disposal yard is limited by space. At this time, the Town has not yet expressed a need for added materials or structures (e.g., fencing) bordering the disposal yard. It is, however, clear, that there is not enough space for this disposal yard to be utilized by neighboring towns. Its use for EAB infested wood is therefore exclusive to the Randolph municipality and its residents. Please see Appendix N for information on the transport of specific infested wood materials in quarantined areas and EAB regulations by industry.

## Disposal contractors

Although limitations on where and how wood can be moved will be imposed on infested wood through state and federal quarantines, there will be an even greater need for local markets to utilize infested ash wood.  Beyond lumber and firewood, ash is used in a number of products including furniture, musical instruments, sports equipment, bowls, toys, tool handles, and boat building.  By finding creative ways to develop value-added products from the wood generated from ash tree removals, the Town of Randolph can often lessen the economic impact of the EAB damage while strengthening local wood product industries. Please see Appendix O for a list of wood products, their specifications, and associated market directories.

# stakeholders and resource list

# Creating a tree ordinance

It is in the Town of Randolph’s best interest to enact a tree ordinance within one year of this Plan’s approval. Doing so will allow the Town to proceed with tree the management options described in this plan.

The Town is encouraged to include the following information in their tree ordinance (Note included information should not be limited to the following):

- How the Town will approach private ash tree removals:

  - Delegate who is responsible for the cost of removal (Town vs. resident)

  - Delegate who is able to keep the removed wood (Town vs. resident)

- If a public hearing is required for the removal of healthy ash trees

- How the Town defines a “hazardous” tree

- Criteria to determine if a tree should be preemptively treated through injection or spray

- Requirements (size, species, etc.) for replacement trees

Please see Appendix K for the following materials useful in creating the Town of Randolph’s Tree Ordinance:

- Notes outlining the general steps of creating a tree ordinance and valuable information to include within the document

- A guide to tree ordinances and policies for Vermont municipalities

- A guide to when a public hearing for a tree removal is required, and

- A general overview of what a tree ordinance is, how it can be most effective, and where you access additional resources.

You can find these documents, and reference examples of exiting community tree ordinances here: http://www.vtcommunityforestry.org/resources/public-policy

# community outreach and education strategy

## General outreach suggestions

- Devote annual Arbor Day celebrations to raising EAB awareness

- Schedule EAB community awareness events on Earth Days

- Create attractive signage to safely wrap around street ash trees in high-traffic areas that identify the tree species, what’s threatening them, and how residents can get involved

- Mail informative brochures or notecards to residents, particularly those located within the DTD

- Host public Town hearings on anticipated changes to the Town’s community forest/urban tree canopy

- Provide academic workshops (one of which has already been conducted at RTCC through this Plan’s creation) at Randolph Elementary School and Union High School.  Use the removal and replacement of ash trees in these locations to your outreach advantage.

- Contact Gwen Kozlowski, Vermont’s Urban and Community Forest Outreach Specialist for support and ideas: gwen.kozlowski@uvm.edu.

## EAB detection and response trainings

Once adequate public outreach and education has been completed, the Town should inform interested residents how to become an EAB First Detector (See Appendix G).

## Private landowners

The Town should prioritize informing residents of future plans to remove residential ash trees.

North Main St (Rt. 12) had the greatest amount of private ash trees (7 trees) during this inventory. Most of these private trees are located at the Randolph House, and border the public sidewalk. The Randolph House is privately owned and managed by Stewart Properties. Outreach to this company should be prioritized.

- Stewart Properties can be contacted by phone at 603-641-2163 and by email at cmeagher@stewartproperty.net

# Appendices

## EAB

### History

Emerald Ash Borer (Agrilus planipennis) is a non-native wood-boring insect that feeds on North American ash (Fraxinus) species. EAB is native to Asia, specifically to Korea, Japan, Taiwan, northeastern China, and a small area in adjacent Russia and Mongolia. Likely originating from Asia, EAB is thought to have been introduced to southeastern Michigan through solid wood packing material, such as crates and pallets. The insect was first detected in 2002, but is believed to have arrived in the early 1990s. Experts suspect that the insect was present for 12 years before it was identified.

In North America, EAB attacks all ash trees in the genus Fraxinus, including green ash (F. pennsylvanica), white ash (F. americana), black ash (F. nigra), and other native species in the same genus. Mountain ash (Sorbus spp.), not a true ash, is unaffected. EAB is known to attack both healthy and declining ash trees and can infest branches as small as one inch in diameter. Left on its own, EAB can travel ½ mile to several miles per year during its flight period. However, human activities have resulted in EAB’s vast spread over much greater distances than it could have moved naturally. The number one human activity that has led to the spread of EAB is the movement of firewood. The movement of nursery stock has additionally played a role in EAB’s movement. EAB has had a devastating effect on North American forests, and as such, has been compared to the effects of chestnut blight and Dutch elm disease. To date, EAB has killed tens to hundreds of millions of ash trees and has been found in 19 U.S. states, and in Ontario, Canada.

In its native range, EAB feeds on a variety of plant species and is only considered a minor pest. Asian ash trees developed co-evolutionary resistance to EAB attacks, and populations are also kept in check by predators and pathogens. However, this is not the case in North America where ash trees have no natural resistance and the EAB has few predators. In North America, some native wasps have also been shown to parasitize EAB larvae, and birds, especially native woodpeckers, predate EAB larvae and pupae, but with little impact on populations. Additionally, between the years of 2007 and 2010, three nonnative parasitoid wasps were introduced to North America as biocontrol agents.  An experimental release of nonnative predatory wasps that took place in southern Michigan yielded significant declines of live EAB larvae in infested ash trees. Both introduced and native parasitic wasps can help control EAB populations. However long-term results from this experiment also revealed that native, generalist wasp predators most effectively control EAB populations in the initial phase of EAB’s invasion, when EAB’s presence is most abundant. Once the EAB population begins to decline as a result of predation, or host tree removal, introduced pests that actively seek and target the EAB are most effective.

If left unchecked, EAB will continue to result in the loss of millions of dollars to the lumber and nursery industries as well as urban and rural communities. Preliminary findings by the USDA Forest Service estimate that EAB’s potential impact on the national urban landscape is a potential loss of between 0.5 to 2% of the total leaf area (i.e., 30-90 million trees), and a value loss of between $20-60 billion. Furthermore, an additional cost of $7 billion over the next 25 years has been estimated for state and local governments, and private landowners to remove and replace infested trees in urban and suburban areas. (New Pest Response Guidelines, Emerald Ash Borer Agrilus planipennis (Fairmaire), USDA-APHIS 2008.)

### Identification and lifecycle

Emerald ash borer adults are very small, metallic green beetles. They are only 3/8 -1/2 inch long and 1/16 inch wide (about the size of a cooked grain of rice). Adult emerald ash borers emerge from beneath the bark of ash trees in late May through mid-July, creating a D-shaped exit hole as they chew their way out of the tree. Adult beetles are most active during the day and prefer warm, sunny weather. They never wander far from where they exit a tree (less than one mile) in search of a mate. Once they find a mate, the female will lay 60 – 90 eggs, one at a time, in the crevices of ash tree bark. The adult beetles will feed lightly on ash tree leaves, but do not cause much harm by doing so. The adult beetles live a total of three to six weeks. Emerald ash borer eggs are very small (1 mm), difficult to find and are rarely seen. Female adult beetles deposit them in the bark crevices and as larvae hatch from the egg, they immediately chew their way into the tree. Although all EAB have distinctive features, there are many common variations in size and color of the EAB (depicted below)

Emerald ash borer larvae are white and slightly flattened, with a pair of brown pincher-like appendages on the last abdominal segment (See below). Their size varies as they feed under the bark on the ash tree’s tissues and grows. Full grown larvae average 1½ inches in length. They wind back and forth as they feed, creating characteristic S-shaped patterns called galleries under the bark (starting in the phloem and extending into the xylem layers). Larvae will feed under the bark for one year and often two years in healthier trees, and can survive in green wood, such as firewood, even if the tree is no longer standing.

In autumn, after feeding under the bark, larvae will create a chamber for themselves in the tree's sapwood. They stay in this chamber over winter and pupate in the spring, turning into adult beetles. The adults emerge from the pupal chamber and then emerge from the tree through D-shaped exit holes, completing the life cycle. The pupae, like the larvae, cannot be seen unless the bark is pulled away from the tree.

EAB larvae grow underneath the bark of trees. The serpentine galleries they leave behind eventually kill the tree by cutting off the flow of nutrients.

There are numerous metallic green insects common to the northeast that could easily be confused with EAB (see below). In addition, there are several native pests other than EAB that attacks ash trees.

### Infested ash tree ID and symptoms

Since EAB attacks only ash trees, monitoring for its presence means knowing how to identify ash. Ash trees are most easily identified by their compound leafs (leafs are composed of 5-11 leaflets) and opposite branching pattern where branches, buds, and leaves grow directly across from each other not staggered. The only other oppositely branched tree with compound leaves is boxelder (Acer negundo), which almost always has three to five leaflets.

The bark on mature ash trees is tight with a distinct pattern of diamond-shaped ridges. On young trees, bark is relatively smooth.

In addition, if a tree has EAB, the bark may split vertically above larval feeding galleries. When the bark is removed from infested trees, the distinct, frass-filled larval tunnels that etch the outer sapwood and phloem are readily visible on the trunk and branches. An elliptical area of discolored sapwood, usually a result of secondary infection by fungal pathogens, sometimes surrounds larval feeding galleries. The S-shaped tunnels excavated by feeding larvae interrupt the transport of nutrients and water within the tree during the summer, causing foliage to wilt and the tree’s canopy becomes increasingly thin and sparse as branches die. Many trees appear to lose about 30% to 50% of the canopy after 2 years of infestation and trees often die after 3-4 years of infestation. Often at the margin of live and dead tissue, epicormic shoots may arise on the trunk of the tree. Dense root sprouting sometimes occurs after trees die.

Epicormic branching (depicted above) is also an EAB infestation indication. In addition to the aforementioned crown dieback, larvae galleries in tissue, indicators include D-shaped exit holes and woodpecker holes.

## Maps

### 2014 10% ash tree survey

### 2016 DTD ash tree inventory

### 2016 DTD inventoried ash trees by condition

## 2014 and 2016 inventory information

### 2014 Raw data

### Streets, Sites, Public ROW, number of inventoried streets

### 2016 Inventory notes

For each tree:

Tree Condition

Good = full canopy (75-100%), no dieback of branches over 2” in diameter, no significant defects, minimal mechanical damage

Fair = thinning canopy (50-75%), medium to low new growth, significant mechanical damage, obvious defects/insects/disease, foliage off-color and/or sparse

Poor = declining (25-50%), visible dead branches over 2” in diameter, significant dieback, severe mechanical damage or decay (over 40% of a stem affected)

Dead = no signs of life, bark peeling; scratch test on twigs for signs of life (green)

Vacant = potential tree planting location in the public right-of-way

Site ID

We have pre-populated the Collector system with the Randolph streets; they are in the system as a drop-down list

If you are at a park, use the “Randolph – Greenspace Park” site and then indicate the name of the park or parking lot in the “Comments” section.  If in a cemetery use “Randolph – Greenspace Cemetery”.

All sites and street names should have “Randolph” either before or after their title in the drop-down list.

We are only collecting data on the trees located on the Randolph streets indicated on the work plan, not all of the streets listed in the drop-down menu.

Species

Common name, not scientific

If the species is not on the drop-down list either indicate: Broadleaf Deciduous Large/Medium/Small, Broadleaf Evergreen Large/Medium/Small, or Conifer Evergreen Large/Medium/Small and then add the species in the Comments box.

If you aren’t sure what the species is, take a picture, collect a leaf, make note in the Comments box, and make note either on paper so that you can go back and fix it before syncing the data.

Diameter

Take DBH at 4.5’; make sure you’re using the right side of the DBH tape

If tree is on a slope – measure at 4.5’ above ground on uphill side

If tree has abnormal growth at the 4.5’ mark – measure directly above or below the growth

If a tree is multi-stemmed below DBH height, each leader should be measured separately. Square each separate stem’s DBH, add them all together, and then take the square root of the number for a final DBH.  Indicate “multi-stemmed” in Comments.

Monitor

Must check YES or NO

No = no major defects, tree in good or fair condition

Yes if:

Any one defect is affecting >40% of the tree

The tree is posing a hazard to people/infrastructure/cars or the tree is growing into utility wires

You have indicated that tree is dead or in poor condition

It is an ash tree and shows evidence of woodpecker flecking, blonding, epicormic branching/water sprouts, and/or suspicious exit holes

If YES, always add a Comment to explain

Forest Health/Management Need optional fields

All YES or NO

Be consistent in what you decide to collect data on; make sure anyone who is collecting data knows which need to be filled out and which need to be left blank/untouched.

Comments

Elaborate on any existing conditions; max 255 characters

House Number

What is the corresponding house address on the street? This is a numerical field (# only, no words)

At parks or open spaces, no address is needed, or you can input “0”.

CollectionDateTime

REQUIRED BEFORE SUBMITTING A TREE and/or AFTER ANY EDITING TO ANY TREE

Photo

Take one photo of each tree

Do your best to get the full tree in the frame

Additional Notes

Location

When you first start taking data on a given day, you may get a pop-up from your iPad that says nothing that location accuracy would be improved if Wi-Fi was turned on.  We know this, but Wi-Fi MUST be off while collecting data

Blue dot = where you are as you move

Red dot = the spot at which you started to take data on the tree; if you need to move that dot, just tap the screen where you would like the dot to be.  Check location for all trees; GPS isn’t always the greatest.

After you submit, the tree will show up as a green/orange/yellow/red/grey tree icon, based on condition

If you have a row of trees that are the same species/condition/size, you can copy an existing record to a new location by selecting a submitted tree icon (blue outline will show up), clicking the box with the up arrow, selecting “Copy” then indicating that you’d like to “copy all features of the tree at a new location”; make sure to change the tree number.

If you choose to copy a tree but you need to change the “Condition” of the tree, a box will prompt you to “Reset to Default Values”; go ahead and do this but be aware that it will reset the “CollectionDateTime” to December 29, 1899 so you’ll need to make sure you change that.

To edit an existing tree, select that tree’s icon (blue outline will show up), click on the box with the up arrow, and select “Edit”.  Make sure the “CollectionDateTime” is always set to the current date before submitting any edits.

## Instructions for accessing tree data in anr atlas

Anyone with internet access can view 2016 Randolph inventoried trees by using the Vermont Agency of Natural Resources’ (ANR) Atlas mapping tool.  Follow these simple steps:

- Set your web browser (Internet Explorer works best) to http://anrmaps.vermont.gov/websites/anra/ (or search “VT ANR Atlas”).

- Zoom in to Randolph using the +/- scale navigation tool in the upper left portion of the map (the tree data layer won't show up unless you are zoomed in to the city-level so that you can see the street names on the map).

- In the information pane on the left of the screen switch to the "map layers" tab at the bottom.

- Expand the "Forests, Parks, & Recreation" heading,

- Click on the box to the left of "Urban Tree Inventory" to load public tree data (it might take a moment for the layer to load).

- Once you see all the trees on the map, you can zoom in and right-click on any individual tree and click on "What's here”; when you do this, the left information pane will change to give you the basic details for that specific tree.

  - To access all of the information collected on that specific tree, click on the grey text title of the tree in the left pane and a new window will open with the inventory data.

  - In this new window there are three tabs: "Details" and "Attributes" display the same information in different formats and if a photo was taken of the tree, it will show up in the "Attachments" tab.

Screen shot of the inventoried trees in Randolph as seen through the ANR Atlas mapping tool.

## Girdled trap tree program protocol

Site Selection

Because this monitoring method requires cutting down the trap tree, it should be used only on land you own, or with landowner permission. Because you may want trees available to use this method in the future, we recommend only one trap tree per site per year.

Trap Tree Selection

Any species of ash can be used. Green ash is preferred where available.

Whenever possible, try to select a tree that is open grown and fully exposed to the sun. These may be open-grown trees (e.g. along a roadside or in a field), hedgerow trees (e.g. at least 2-3 sides mostly open), or edge trees (e.g. trees along the edge of an opening, crown exposed on 1-2 sides). Avoid trees that are overtopped by larger trees.

Choose a tree that is at least 4 inches in DBH (diameter at breast height). Avoid trees larger than 10 inches DBH, and trees that could cause damage or injury if they break.

Trap Tree Girdling

1. Girdle in the spring, before June 1st.

2. Use a pruning saw to make 2 parallel cuts, about 8 inches apart. Each cut should completely encircle the trunk. Cut through the phloem and down to the wood on each cut. Try to avoid cutting deeply into the wood.

3. Use a drawknife to remove the bark and phloem in the space between the two cuts. Try to get all the way to the sapwood.

3. Fill out the Girdled EAB Trap Tree Data Sheet for each tree, and send a copy to dan.dillner@state.vt.us, or:

Vermont Dept. of Forests, Parks & Recreation Attn: Dan Dillner 111 West Street Essex Jct., VT 05452

Tree Removal and Sampling

Trees will be cut and peeled in the fall (October-November). Because the early signs of emerald ash borer are difficult to detect, the Department of Forests, Parks, and Recreation will provide assistance in evaluating girdled trap trees through a workshop or on-site visit.

Safety Precautions to Consider

1. Be aware of your surroundings – body position, neighbors, etc.

2. Chain saw chaps, bibs, gloves, safety glasses, and first aid kit.

3. Do not get sloppy, frustrated, rushed or out of control.

4. Keep knives in good condition and sharp.

5. Try the drawknife both with the bevel edge up and down.

6. Do not reach in to help another person using a drawknife.

For More Information

Contact Dan Dillner at dan.dillner@state.vt.us or 802-879-5683

These survey methods are adapted from the guidelines outlined in the Michigan State publication: Using Girdled Trap Trees Effectively for Emerald Ash Borer Detection, Delimitation & Survey.

## biosurveillance

## Vermont first detector program

## Vermont’s pesticide considerations

EAB has no significant, natural enemies outside of its’ native range. While bio-control with parasitoids is being developed for forest situations, they are not necessarily effective for protecting individual, urban trees. However the protection of individual trees with the systemic application of a pesticide is possible. Here’s a step-by-step checklist for planning and implementing pesticide treatments for historic or significant trees:

1. Develop a policy for using pesticides and criteria for determining if a tree will be treated.

2. Use information from the tree inventory to determine the number and location of trees to be treated.

3. Estimate the time and cost for treatment.

Application Techniques  Different insecticides and application techniques will have varying lengths of residual effects. Application techniques used for treating EAB include: soil drench, soil injection, trunk spray, and trunk injection. Repeat applications will likely be necessary. As the wave of infestation passes and the population of EAB diminishes as trees die, the frequency of treatment may also be reduced.

For more information on different insecticides tested in numerous university trials, recommended application techniques and timing go to Table 1 in “Insecticide Options for Protecting Ash Trees from EAB: http://www.emeraldashborer.info/files/Multistate_EAB_Insecticide_Fact_Sheet.pdf  Search for information on specific pesticides at:  http://npic.orst.edu/index.html

Timing  Treatment is most effective when started before the tree is infested. When to begin preventive insecticide treatments is open to debate. The official recommendation is to begin treatments when EAB is within about 15 miles of your site. However, since early detection methods are not very reliable and trees in new infestations typically don’t show obvious symptoms for the first few years, you can’t be certain where EAB is until it has already begun damaging a tree. Once EAB has arrived applications are timed so that enough insecticide is in the leaves to kill EAB adults before they have laid most of their eggs. More information on timing of application by pesticide is found at: http://extension.entm.purdue.edu/EAB/pdf/May2012EarlyApplicationRationale.pdf

Available resources, the value of the tree and your tolerance for risk will have to go into your decision on when to start treatment. Trees with low levels of injury may be saved with treatment. Removal of unwanted infested trees in the area of the “save” trees can reduce EAB population levels and improve efficacy of chemical treatments.

Cost Treatment costs will vary. Local quotes or estimates should be secured. Experience in other states has shown treatment costs to range from $5 - $18 per inch of tree diameter, measured 4’ 6” above the ground. The City of Rochester, NY did the treatments in-house for approximately $4/inch. A crew of 2 was able to do at least 20 trees per day. To help you determine the cost/benefit of treatment versus removal and replacement use the EAB Cost Calculator.

4. Assess capability; determine who will do the treatments, i.e. town, contractor, or combination. Consider: personnel, training needs (include certified applicator license), equipment , time constraints.

Town employees, on payroll, can treat of municipal trees if they are certified by the VT Agency of Agriculture, Food, and Markets as a Non-commercial Pesticide Applicator in Category 3a. Specialized equipment is often required. Or the town can hire an arborist certified as a Commercial Pesticide Applicator in Category 3a. Pesticide labels are a legal document; instructions must be followed. Situations and conditions may influence whether or how an insecticide is used. An applicator’s experience and the label instructions should be applied to consider: legal and social considerations; soil, tree and other biological factors; season and time of day; and financial considerations.

Oftentimes hiring a professional arborist that is also a certified applicator is the best plan because they will use an integrated pest management approach, safely and legally use herbicides, and be able to remove unwanted, infested trees in the area of the “save” trees, which will reduce EAB population levels and improve the efficacy of chemical treatments. Go to Hiring a Tree Care Company for guidance.

5. Use budget information and proximity to infestation to prioritize trees and capability to determine the number of trees treated per year and schedule treatments.

6. Train staff and purchase equipment and supplies as needed. Implement plan.

7. Develop a method and schedule to monitor treated trees for condition and need for further or other treatment.

8. Publicize the plan and notify near-by residents before treating. Designate a person to interact with the public. Define the process by which these trees were designated as significant and list the trees by location and/or street tree inventory number.)

## Orange county certified pesticide applicators

| Business name | Address | Town | Contact | Phone |
| --- | --- | --- | --- | --- |
| Green Mountain Land Care, Inc. | 62 S. Main St | Randolph, VT | NA | 802-345-0012 |
| Woodland Services | PO Box 14 | Williamstown, VT | Milan Miller | 802-433-5382 |

## K-12 schools heat with woodchips

## Creating a tree ordinance

### General overview

### General steps of creating a tree ordinance, important information to include

Information presented in this document was derived from and can be reviewed in greater detail at http://conservationtools.org/guides/37.

Steps to creating an ordinance:

- Inventory your community's tree resources

  - This has been completed for Randolph’s ash trees, but not for other species

- Assess your community’s current and historic tree management practices:

  - Review current ordinances, rules, and restrictions on municipal tree care practices.

  - Understand how tree issues have historically been handled, who made the decisions, and who implemented those management decisions.

- Identify your community's needs and wants:

  - Biological needs

    - Those relating directly to trees (e.g., increasing tree canopy cover by 20%)

  - Management needs

    - Those relating to the short- and long-term management of tree (e.g., staff training)

  - Community needs

    - Those oriented towards your community's relationship with tree resources and management plans

- Identify your community's goals:

  - These goals should consider your community's financial, human, and natural resources, and levels of community support

- Identify the appropriate management tools to meet your community's needs and wants (e.g., create a Tree Advisory Board).

- Prepare a tree ordinance (see below for additional information):

  - At a minimum, this should address 5 main key areas:

    - Goals

    - Acceptable and unacceptable basic performance standards

    - Flexibility

    - Channels of responsibility and assigned authorities

    - Means of enforcement, including penalties

- Enact the tree ordinance

Preparing a Tree Ordinance:

The 5 main areas listed in "6) Prepare a tree ordinance" are included throughout the two main sections of a tree ordinance.  The two main portions of the ordinance are the basic topics and the special topics.

- Basic Topics

The basic topics section can be thought of as the boilerplate or the ordinance core.  It is usually in the beginning of the ordinance, consisting of the following sections:

- Title:  Brief description that reflects the purpose of ordinance.

- Findings:

  - Describes the community’s vision and perspective of itself in terms of its tree resources.

  - This section can also establish the legal authority of the ordinance.

- Purpose: Clearly states the goals.

- Definition of Terms:

  - Defines each term that is used in the ordinance, including what a tree is so that there can be no misunderstanding.

  - It is recommended to also clearly define a “hazardous tree”

  - It is recommended to also set clear standards of a “priority tree”

- Applicability: Delineates the extent of the property covered.

- Authority:

  - Defines who is responsible for the work and whose has the authority to make decisions.  This could designate a single person (a tree manager/your Tree Warden), possibly already employed by the community, multiple people, or create a tree advisory committee.

  - Also defines when authority is required (hazardous tree vs. non hazardous tree, and priority treatment tree vs. non priority tree)

- Tree Committee:

  - If a tree advisory committee is created, this states how long the members are in office and who will appoint them.

  - It defines the governing rules of the committee, the number of members and required expertise and place of residence of members, compensation (if any), rotation of terms and how vacancies will be dealt with.

  - Tree committees can be either advisory or administrative, and this section should outline the responsibilities of the group, which could include reviewing and proposing revisions to the tree ordinance, public outreach and education, adjudicating tree-related disputes, approving permits for tree planting, pruning and removal and arranging for tree planting and removal.

- Appeals: Establishes how decisions can be appealed

- Permits: Delineates the process of getting permission to do removals, pruning or planting.

- Enforcement: Defines who addresses violations and issues permits and stop work orders.

- Penalties:  Sets fines and restitutions for being out of compliance with the ordinance.

- Exceptions: Lists what allowances are made for unusual situations such as weather or emergencies.

- Performance Evaluation: Designates who is responsible for monitoring the effectiveness of the ordinance and the basics of how the monitoring is to be done.

- Public Notice: States how public meetings will be announced.

- Severance: If one portion of the ordinance is disallowed, the whole ordinance will not be voided.

- Effective date: Gives the date the ordinance will become enforceable.

- Non-liability: This is the hold harmless provision that will protect tree commission members from liability from civil litigation.

- Special Topics

Special topics are additional provisions that are needed to reach the community’s goals and may consist of any number of items, including what is suggested below:

- Utility trimming: Defines requirements and responsibilities.

- Park trees: Defines management practices and responsibilities for management of trees in public parks.

- Hardscape conflict resolution:

  - This section sets priorities in the resolution of conflicts between trees and street hardscapes.  For example when repairs to sidewalks damaged by tree roots are made, this could direct the community tree manager work with the city engineer to minimize damage to the tree.

- Guidelines for species diversity:

  - Sets basic standards for species diversities, and directs the community to keep updated, specific guidelines in its tree management plan.

- Arborist registration and licensing:

  - Sets a registration or licensing process, which might involve showing proof of insurance and certification of training.

- Requirements for private landowners:

  - This could include permits and restrictions on development, tree protection during construction, tree removal, replanting and mitigation.

  - This section could require landowners to file plans or assessments of these activities.

- Plan review process: This defines the process developers must follow to have their plans for new development reviewed/approved.

- Tree replacement:

  - Establishes how trees lost to development or preemptive invasive pest preparedness should be replaced.

  - Some processes could require developers to set aside wooded areas, off-site reforestation, percentage replacement or flexible, no-net loss formulas.

- Incentives for compliance: Defines incentives for compliance with voluntary measures.

- Care of private trees:

  - This can establish guidelines for when municipal staff should aid private owners, or for when private owners should hire professional staff.

  - If the municipality removes a private tree, this should establish who keeps and/or sells the removed wood.

  - Funding assistance for low-income residents could be established.

- Tree Removal:

  - Requirements for the removal of dead, dangerous or diseased trees.

  - Address the removal or risk/hazardous trees on residential/private property

- Clearance limits: Sets tree clearance limits over roadways and sidewalks to allow for vehicular, bicycle and pedestrian traffic.

- Buffers: Defines buffer requirements.

- Priority and historical trees:

  - Establishes what defines landmark and historical trees and how they should be managed.

### Guide for public hearings on tree removals

## Preemptive ash tree treatment

There are several effective insecticides used for EAB control. Although it varies based on treatment (Table 2), the cost of chemical applications is reasonable compared to the cost of removal and benefits of a healthy, mature ash tree.  Treatments, however, must be applied on 1 to 3 year intervals depending on the chemical and technique used (Table 2). This tends to dissuade municipalities and homeowners from treating a high percentage of ash trees. Criteria must be set to determine if a tree should be injected or sprayed, and this information can and should be written into the Town Tree Ordinance.

It is officially recommended for preemptive ash tree treatment to begin when EAB is about 15 miles from the community. However, since early detection methods are not very reliable, and trees in new infestations typically don’t show obvious symptoms for the first few years, it’s unlikely to be certain where EAB is until it has already begun damaging a tree. Available resources, the value of the tree, and the Town’s tolerance for risk will weigh into the decision on when to start treatment.

Preemptive treatments and associated costs

| Insecticide | Cost (USD)/inch diameter | Application requirement (years) |
| --- | --- | --- |
| Emamectin benzoate | $15-$16 | 2-3 |
| Imidacloprid | $13-$17 | Annually |

Please see Appendix H for Vermont’s Pesticide Considerations and Appendix I for a list of Vermont certified pesticide applicators in Orange County. Certified applicators can also be found here: http://www.kellysolutions.com/vt/Applicators/

## Reactive ash tree treatment: biological control

To date, the following EAB predators and parasitoids have been identified:

Natural predators:

- Downy woodpecker (Picoides pubescens)

- Hairy woodpecker (Picoides villpsus)

- Red-bellied woodpecker (Melanerpes carolinus)

Parasitoids:

Six hymenopterans have been reared and confirmed as ectoparasitoids of immature EAB. You can learn more about these through the U.S. Forest Service here: http://www.nrs.fs.fed.us/disturbance/invasive_species/eab/control_management/biological_control/.

These parasitoids can be released if the Town submits a permit request to APHIS PPQ. This is generally a lengthy, time consuming process, as the Town would have to work closely with APHIS to prepare an Environmental Assessment (EA). The EA requesting permission to release should be posted on the Federal Register for a 60-day public comment period. For the EAB Biocontrol Program to monitor and evaluate the establishment of EAB parasitoids and the impact of EAB biocontrol, cooperators received parasitoids from USDA APHIS Biological Control Production Facility must agree to submit their release and recovery data to a centrally managed, online, searchable database (www.mapbiocontrol.org).

Biological control can also be used as a preemptive measure of EAB control. This process of preemptive or reactive EAB control requires comparatively and significantly more time and resources to employ. It is therefore not recommended for the Town of Randolph at this time.

## Transport of infested materials

In order to prevent further spread of EAB through artificial means, the transport of the following materials are regulated in quarantined areas:

- Ash trees, limbs, branches, and roots,

- Ash logs, slabs, or untreated lumber with bark attached,

- Cut firewood of all non-coniferous species,

- Ash chips and ash bark fragments larger than one inch in two dimensions,

- Mixed wood residue that may contain ash, and

- Any wood items that could harbor living EAB eggs, larvae, or adults and thus transmit an infestation.

For practical purposes, the minimum level of quarantine will be at the county level.  However, additional surrounding counties may be quarantined because of the likely natural EAB spread, and to allow for processing of regulated articles. USDA APHIS will primarily regulate interstate movement of regulated materials.

While movement of regulated material anywhere within a quarantine area is legal, caution should be placed on the movement of material across large expanses of the quarantine area to limit further spread of EAB. Quarantines will primarily affect nurseries, firewood dealers and users, and mills. Compliance agreements are the most common tool used to allow industries to conduct business and move affected material while protecting areas of the State not yet affected by EAB. Compliance agreements allow for the movement of regulated material from quarantined areas to non-quarantined areas from October 1 to March 31, and require all material to be processed according to legal specifications by April 30. These dates are determined based on the life cycle of EAB. EAB is in its larval stage under the bark of the trees from approximately October 1 to May 1. Thus, transporting material during this time minimizes spread. However, due to EAB typically emerging from the trees in its adult “flight” stage between May 1 and September 30, no untreated material can be moved outside quarantine areas during this summer period. Listed below is a summary of EAB regulations by industry:

Nurseries:  Ash nursery stock is prohibited from being distributed outside of the EAB quarantine area.

Mills & Loggers:  Ash logs cannot be moved out of the quarantine area during the adult flight period (roughly April 1 through September 30) unless fumigated or debarked. From October 1 through March 31, untreated ash logs may be transported to an approved mill outside of the quarantine area for processing by April 30. Mills must also process bark and wood waste by April 30. These processes must be approved by state or federal agriculture agencies.

Firewood Producers & Users:  All hardwood firewood is prohibited from distribution outside the EAB quarantine area unless half an inch of wood has been removed and it has been heat treated, fumigated, or debarked. These processes must be approved by state or federal agriculture agencies.  Firewood not for commercial sale (homeowner use) may be moved within the quarantine area, but users should avoid moving firewood any distance from the area the wood originated from to reduce further spread of EAB.

Green Lumber Manufacturers:  Ash lumber is to be processed in an approved manner, such as complete removal of bark (plus 1⁄2 inch of wood), kiln drying by approved standards, or fumigation prior to distribution out of the quarantine area. All processes will need approval by state or federal agencies. Contact officials for further information.

Pallet Producers:  Ash lumber (generated from ash within the quarantine area) used to make pallets will need to be processed in a manner approved by state or federal agencies. Contact officials for further information.

Wood Waste: waste from pruning, storm damage, or tree removals should only be moved from the point of action to the designated disposal yard.

## Market directories for infested wood products

The wood product, specifications, and associated market directories to be used by the Town of Randolph if desired to offset EAB ash tree management costs

| Wood product | Product specifications | Market Directories |
| --- | --- | --- |
| Firewood (heat treated) | Some wood stoves can’t fit pieces >16” | Currently no dealers with compliance agreements in Orange County. Contact VT FPR’s Paul Frederick at paul.frederick@vermont.gov with inquiries |
| Woodchips/ mulch | N/A | Greenworks Vermont VT Nursery & Landscaping Association |
| Woodchips (energy) | Burlington Electric, Ryegate, and other large biomass power plants accept whole tree chips. Middlebury College, Bennington College, and several VT public schools heat with bole or sawmill grade chips | See Appendix J for list of K-12 schools that heat with woodchips |
| Sawlogs | Value depends on multiple factors (e.g., length, diameter, knots, decay, etc.) Specifications vary on the mill. | Visit http://fpr.vermont.gov/forest/forest_business/sawmills for a directory of VT sawmills & veneer mills |
| Wood products/crafts | Depend on product | http://www.madeinvermont.org http://www.vermontfurnituremakers.com http://www.vermontwood.com http://fpr.vermont.gov/forest/forest_business/wood_products |